DESIGN DOCUMENT
Brief:
Chess has recently experienced a boom in the user base. With streaming chess being more popular than ever more and more people are looking into chess. I got into chess during this time period (most notably at the time of the first pogchamps tournament) and as a crucial feature of my journey into chess is the discovery of chess variants. One of these, more than any other, struck me the most: 4 player chess. Unfortunately, I have no friends willing to learn 4 player chess and the people on the internet scare me. As such I will make my own 4 player chess engine and GUI so that I can play against computers.

Goals:
A front end gui, playable on a web browser
At least 1 chess engine
Start off with single player → evolve to multiplayer online
Engine must be modular (allow to be put on a server)

Non goals:
Expert engine
Pretty ui

Plan:
Backend:
- Chess engine written in C++ (Fast)
- No db required for time being may be added for ai training
- Engine hosted on a server as a separate client

Front end:
- Use typescript (strongly typed and prefer compile time languages)
- Libraries instead of framework
- Game runs clientside
- Client queries server

Milestones:
Front end:
1. Create the initial empty application
2. Create the page for displaying the starting chess board
3. Moveable chess pieces
4. Make scripts for querying engine and making moves on the board

Back end:
1. Create the board encoding
2. Create the piece encoding
3. Create initial positions
4. Create moving of pieces
5. Create board evaluation
6. Create search algorithms
7. Optimise algorithm

Alternatives:
Introduce a hard limit of time taken to predict a move
+ Allows the possibility of playing 4player chess on chess.com
+ May not be as complex as initial assumption
- Adds complexity and liability

Make the application a windowed application not run on a browser
+ Allows simplification of learning (won’t require typescript)
- Reduces learning potential

Technologies:
- C++ for backend (commonly used for chess engines)
- Typescript, CSS for front end
- Supabase for database if required
- VSCode for code editor (intellij license will expire)